Test Plan for SauceDemo Web Application (Manual & UI Automation)

1. Scenario Summary

This test plan defines the quality assurance strategy for the SauceDemo web application using manual testing and UI automation. The objective is to apply an industry style QA approach to validate core e-commerce functionality including authentication, product handling, cart management, and checkout workflows.

2. Scope and Objectives

Scope:

Testing focuses on core user journeys and business critical functionality.

In Scope Activities:

- User authentication (login and logout)

- Product inventory display 
- Add/remove items from cart functionality

- Shopping cart validation
- Checkout workflow and form validation

- Manual functional testing
- UI automation testing using Selenium and TestNG

Out of Scope Activities:

- Security and penetration testing

- Backend database validation
- API automation beyond functional verification

- Mobile application testing

Objectives:

- Ensure core e-commerce functionality works as expected
- Identify functional defects through manual testing
- Validate regression scenarios through automation
- Improve test coverage and reliability
- Practice professional QA documentation and execution

3. Assumptions and Dependencies

Assumptions:
- SauceDemo application behavior is stable

- Test credentials are available
- Local test environment is correctly configured

Dependencies:
- Availability of SauceDemo website

- Supported browsers (Chrome & Edge)

- Stable internet connection

- Proper setup of Eclipse, Java, Selenium, and TestNG

- Test Approach

This section describes how testing will be performed, including the testing levels, types, and techniques to be applied during the Sauce Demo testing activities.

  - Testing Levels

- System Testing: Validates complete application functionality and interaction between modules.

- End to End Testing: Validates full user workflows from login to logout, will be executed manually and through automation.

  - Testing Types

- Smoke Testing: will check that core functionalities are stable and accessible.

- Functional Testing: will verify that each feature behaves as expected.

- Regression Testing: ensure existing functionality continues to work after changes using UI automation testing.

- Negative Testing: will verify system behavior with invalid data or incorrect actions.

  - Test Design Techniques

- Black Box Testing

- Equivalence Partitioning

- Boundary Value Analysis

- Exploratory Testing:

- Test Scenarios

Testing covers happy and negative paths including:

• Valid and invalid login

• Add/view products in cart

• Checkout with valid and invalid data

• Logout functionality

6. Test Design (Test Cases and Test Data)

6.1 Test Case Design

Each test case will include the following attributes:

- - Test Case ID and Title				- Preconditions and Test Data

- - Test Steps					- Expected Result vs Actual Result

- - Test Status					- Evidence

Test cases will be created to cover:

• Core functional flows (login, cart, checkout)

• Validation and error handling

• Positive and negative user inputs

6.2 Test Data Design

Test data will be prepared to support both valid and invalid testing scenarios. Examples will include:

• Valid and invalid login credentials

• Users with empty or incorrect checkout information

Test data will be designed to be simple, reusable, and aligned with real user behavior, ensuring reliable and consistent test execution.

7. Environment and Tools

Environment: SauceDemo web application

Browsers:

- Microsoft Edge

- Google Chrome

Tools:

- Manual Testing: Web browser		- Automation Testing: Selenium WebDriver

- Programming Language: Java		- Automation Framework: TestNG

- IDE: Eclipse

- Defect Management, Metrics, and Reporting

- 8.1 Defect Management

Defects will be identified during the execution of manual test cases and will be logged in a bug report Excel file. Each defect will include:

- Defect ID and Title				- Module affected

- Environment details				- Preconditions and Test Data

- Steps to reproduce				- Expected Result vs Actual Result

- Severity and Priority				- Evidence

8.2 Metrics

The following quality metrics will be tracked during testing:

• Test execution status

• Number of executed test cases

• Defect count by severity and priority

• Defect distribution by module

These metrics will be used to assess application quality and identify high risk areas requiring further attention.

8.3 Reporting

Testing progress and results will be documented through manual test execution reports and defect reports. All reports will be maintained in Excel format for clarity.

9. Schedule and Resources

9.1 Resources

Testing activities will be executed by one QA Engineer responsible for:

• Test planning

• Manual test case design and execution

• Defect reporting

• UI automation testing using Selenium and TestNG

- 9.2 Schedule

• Test planning: 2 days

• Manual testing: 3 days

• Defect reporting: 1 day

• Automation execution: 2 days

• Documentation: 1 day

10. Risks and Mitigation

- • Browser differences: may cause UI issues → test on Edge and Chrome

- • Limited test data: may reduce coverage → prepare enough valid and invalid data

- • Time constraints: may reduce testing depth → prioritize critical user flows

11. Entry and Exit Criteria

11.1 Entry Criteria

Testing activities will begin once the following conditions are met:

- Sauce Demo application is accessible

- Test environment is stable

- Test data and credentials are available

11.2 Exit Criteria

Testing will be considered complete when:

- All planned test cases are executed

- All defects are documented

- Test results and documentation are finalized

12. Sign-Off

QA Engineer: ____________________
Supervisor: ____________________